## Slide 1
IQBRAVE
Learning Management System
Student
H.M.S.J. Herath
Submission Date
24 March 2026
Academic Year
2024 – 2025
Project Progress
Presentation
System Analysis & Evaluation Report
Laravel 12
PHP 8.2+
NVQ Framework
MVC Architecture
CONFIDENTIAL · ACADEMIC SUBMISSION

## Slide 2
AGENDA
IQBRAVE LMS — Project Progress Presentation
01
Executive Summary
Project overview & goals
02
System Architecture
MVC, tech stack & design
03
Core Modules
Key features & workflows
04
NVQ Verification Flow
Multi-tier assessment process
05
Security & Testing
Protection & QA strategy
06
Implementation Roadmap
Timeline & milestones
07
Strengths & Challenges
SWOT analysis
08
Recommendations
Future improvements

## Slide 3
01 / EXECUTIVE SUMMARY
Laravel 12
Core Framework
NVQ
Standard Compliant
4 Roles
RBAC System
5 Phases
Implementation Plan
What is IQBRAVE LMS?
IQBRAVE is a bespoke, monolithic MVC web application built on Laravel 12 (PHP 8.2+), engineered specifically for National Vocational Qualification (NVQ) education. Unlike generic LMS platforms, it features a native multi-tier assessment verification workflow that bridges Students, Instructors, and Assessors — ensuring complete NVQ regulatory compliance.
Purpose-Built
Designed from scratch for NVQ vocational education — not a generic platform adaptation.
Secure & RBAC
Admin, Instructor, Assessor, Student roles with strict middleware-enforced boundaries.
Auto-Credentialing
QR-verified PDF certificates auto-generated on successful multi-tier verification.

## Slide 4
02 / SYSTEM ARCHITECTURE
MODEL LAYER
Eloquent ORM (Active Record)
Business logic, database queries, relationships
VIEW LAYER
Blade + Tailwind CSS + Alpine.js
Server-rendered HTML, reactive UI, responsive layouts
CONTROLLER LAYER
Laravel HTTP Controllers + Middleware
Request routing, RBAC enforcement, data aggregation
Monolithic Server-Side Rendered (SSR) architecture — prioritises deployment simplicity, developer cohesion, and maintainability over microservice complexity.

## Slide 5
02 / TECHNOLOGY STACK
Backend
PHP 8.2+ / Laravel 12
ORM
Eloquent ORM
Frontend
Alpine.js + Tailwind CSS
Build
Vite (HMR)
PDF
barryvdh/laravel-dompdf
QR Code
simplesoftwareio/simple-qrcode

## Slide 6
03 / CORE MODULES
M1
Auth & RBAC
Secure login, Bcrypt hashing, Role-Based Access Control (Admin / Instructor / Assessor / Student)
M2
Curriculum Mgmt
Hierarchical: Courses → Modules → Units → Lessons with NVQ field mapping
M3
Assessment Engine
Dual-track: Auto-graded quizzes + file-upload assignments with instructor rubric grading
M4
NVQ Verification
Multi-tier workflow: Pending → Graded → Assessor Reviewed → Verified with audit log
M5
Certification
DOMPDF-rendered QR-verified PDF certificates auto-generated upon final verification

## Slide 7
04 / NVQ VERIFICATION WORKFLOW
01
STUDENT
Submits Assignment
File upload with deadline enforcement
▶
02
INSTRUCTOR
Grades Submission
Rubric-based grading, marks pending
▶
03
ASSESSOR
Verifies Grade
NVQ compliance check, approves/rejects
▶
04
CERTIFICATE
Auto-Generated
QR-verified PDF issued to student
Submission States: Pending → Graded → Assessor Reviewed → Verified → Certificate Issued

## Slide 8
03 / DATABASE & API DESIGN
Database Architecture
▪ Highly normalised RDBMS with foreign key constraints
▪ Pivot tables: course_user, module_user, enrollments
▪ Status enums: pending → graded → verified
▪ Audit trailing via verification_logs table
Key Relationships
Entity A | Bridge | Entity B
Users (1) | Enrollments | Courses
Courses (1) | Modules | Units/Lessons
Courses (1) | Assignments | Submissions
API & Communication
Classic HTTP
Synchronous request-response via POST with CSRF tokens (Blade-injected)
Progressive Enhancement
Axios + Alpine.js (x-data, x-on) for micro-interactions without full page reloads
Lesson Completion
AJAX toggling via LessonProgress — instant UX without server round-trip
Quiz Validation
Real-time answer checking via Axios calls on submission

## Slide 9
05 / SECURITY & TESTING STRATEGY
Security Analysis
Authentication
Bcrypt password hashing — plain-text storage impossible via model casts
RBAC Middleware
Role boundaries enforced at route level — privilege escalation blocked
Input Sanitation
Eloquent prepared statements prevent SQL Injection & XSS
Certificate Integrity
QR codes link to unauthenticated verify route — forgery impossible
Testing Strategy
Unit Testing
Tool: PHPUnit / Pest
Isolated logic — progress calculators, grade formulas, division-by-zero guards
Integration / Feature
Tool: Laravel Feature Tests
Full NVQ chain simulation: submit → grade → assess → verify in automated sequence
E2E / Browser
Tool: Laravel Dusk
Alpine.js interactions, modal triggers, Axios UI updates on lesson completion

## Slide 10
06 / IMPLEMENTATION ROADMAP
Oct 2025 – Apr 2026 · 5 Phases · 6 Months
Figure: IQBRAVE LMS Implementation Gantt Chart — Optimised for Monolithic Architecture

## Slide 11
06 / ROADMAP PHASES
Phase 1
Oct – Nov 2025
System Planning & Setup
Reverse-engineering · Requirements gathering · DB schema planning
Phase 2
Nov 2025 – Jan 2026
Backend Core & Performance
Monolithic refactoring · Redis Queue · UI/UX enhancements
Phase 3
Jan – Mar 2026
Caching Layer & Integration
Advanced Redis caching · PDF optimisation · LTI scoping
Phase 4
Mar – Apr 2026
Testing & QA
PHPUnit/Pest · Feature/Integration tests · Laravel Dusk E2E
Phase 5
Apr 2026
Deployment & Maintenance
Staging & final verification · Production go-live

## Slide 12
07 / STRENGTHS & WEAKNESSES
✔ STRENGTHS
Domain Specificity
Uniquely addresses NVQ multi-tier verification — no off-the-shelf alternative matches this workflow.
Architectural Simplicity
Cohesive monolith is far easier to deploy and maintain for small-to-mid scale institutions.
Robust ORM
Eloquent pivot tables provide granular role & permission flexibility without extra complexity.
✖ WEAKNESSES
Synchronous Bottlenecks
PDF certificate generation and bulk email notifications degrade performance under heavy load.
Monolithic Scaling
Entire application must be replicated as one unit — no independent module scaling possible.
LTI Non-Compliance
Cannot integrate with third-party LMS tools or university ecosystems without LTI implementation.

## Slide 13
08 / RECOMMENDATIONS
R1
HIGH
Async Job Processing
Delegate PDF generation, emails & heavy DB queries to Laravel Redis Queue — drastically improves response speed under load.
R2
HIGH
Advanced Caching Layer
Cache static curricular hierarchies (Courses, Modules) with Redis/Memcached — reduces DB queries and improves dashboard load times.
R3
MED
API Extraction
Extract business logic into RESTful / GraphQL API via Laravel Sanctum to enable a future Flutter or React Native mobile client.
R4
MED
LTI Integration
Implement LTI (Learning Tools Interoperability) standard to integrate with third-party tools and position IQBRAVE as enterprise-grade.

## Slide 14
CONCLUSION
IQBRAVE LMS is a highly competent, purpose-built vocational education platform.
By natively accommodating a complex, multi-tiered NVQ assessment and verification workflow on top of a robust Laravel 12 MVC architecture, IQBRAVE is well-positioned for real-world institutional deployment. With the recommended enhancements — async queuing, caching, API extraction, and LTI compliance — the system is ready to evolve into a fully enterprise-grade, standards-compliant platform.
NVQ
Regulation Ready
Secure
RBAC + Bcrypt
Extensible
API-Ready
H.M.S.J. Herath · Academic Year 2024–2025 · 24 March 2026